# Pre-Construction & Management Plan – ARS Metal Industries Montenegro

This document provides a complete overview of actions, safety improvements, and management organization 
required during the pre-construction phase and active construction period of the new factory. 
It is structured for use by management, engineering, and financial control teams.

## 1. Pre-Construction Master Checklist

### A. Legal & Administrative

Verify permits and approvals (construction, utilities, environmental).

Check land ownership documentation and geodetic alignment with plans.

Collect all signed contracts (architect, supervision, contractors).

Prepare templates for site safety procedures and attendance logs.

Compile compliance binder (PDF + print) for inspections.

### B. Financial & Contractual

Revise budget including material cost updates and contingency fund (10–15%).

Ensure advance payment guarantees and bank documentation readiness.

Create procurement calendar for main materials (steel, concrete, etc.).

Prepare 6-month cash flow projection aligned with contractor milestones.

Establish weekly cost-tracking Excel template.

### C. Technical Readiness

Validate soil investigation and geotechnical report.

Request final layout and 3D model for site logistics planning.

Confirm power and water connection plans with utilities.

Prepare layout for temporary office, storage, and fencing.

Order PPE kits, signage, and visitor registration system.

### D. HR & Site Organization

Appoint site manager, safety engineer, and supervising engineer.

Define reporting structure and rotation schedules.

Develop daily site report template (weather, workforce, materials).

Create WhatsApp/Signal group for Construction HQ.

Plan monthly safety and progress meetings.

## 2. Ideas to Make the Project Safer & More Professional

| Area | Recommendation | Why It Matters |
| --- | --- | --- |
| Site Access | Use RFID/QR entry logs for workers and visitors | Controls liability and tracks manpower |
| Drone Monitoring | Capture weekly aerial photos for documentation | Provides transparency and visual progress |
| Digital HSE Board | Display incidents and training metrics | Creates accountability and safety culture |
| Daily Toolbox Talk | Hold 10-minute safety briefings before work | Prevents accidents and builds awareness |
| Weather Risk Plan | Define rules for stoppage due to weather | Protects workers and schedules |
| Waste & Recycling Zone | Install labeled containers per material | Supports sustainability and professionalism |
| On-Site Notice Board | Display permits and emergency contacts | Fulfills legal requirements and improves image |

## 3. Management Organization During Construction

A. Chain of Command:

General Director (Investor)
│
├── CFO / Project Controller – Budget, procurement, cash flow, weekly reporting
│
├── Project Manager / Engineer – Contractors, technical coordination, supervision
│
├── HSE Manager – Safety training, audits, incident control
│
└── Site Administration – Attendance, materials log, document archiving

B. Rhythm of Management:

• Daily (08:00): Site briefing (5–10 min)
• Daily (16:00): WhatsApp update (photo + text)
• Weekly (Friday): Progress meeting (budget, materials, safety)
• Monthly: Executive review with full report and forecast

C. Documentation Discipline:

• Photograph every stage and label by date/zone
• Maintain both digital and printed logbooks
• Sign all change orders before execution

## 4. Value Added by CFO/Project Lead

Implement transparency dashboards (progress %, payments %, safety %).

Control variation orders with early warnings to prevent budget drift.

Ensure financial predictability through structured reporting.

Maintain communication bridge between engineers, finance, and authorities.

Lead with calmness and demonstrate governance excellence.