| Project TITAN GRID | Version v6.1 | Document Execution Closing Bible | Date 20 Mar 2026 |
| --- | --- | --- | --- |

EXECUTION CLOSING BIBLE

TITAN GRID SMART FACTORY / TUZI, MONTENEGRO

DOCUMENT CONTROL BLOCK

| Document Code | TG-ECB-2026-V6.1 | Classification | Strictly Confidential |
| --- | --- | --- | --- |
| Revision | Rev. G | Prepared By | Project Finance Office |
| Document Type | Execution Closing Bible | Audience | Sponsor / Lender / Counsel |
| Reference Case | Locked €16.0m Capital Plan | Decision Basis | Execution / Closing |
| Project | Titan Grid Smart Factory | Jurisdiction | Montenegro |
| Accounting Basis | IFRS-aligned | Status | Pre-Close Control Pack |

KEY TRANSACTION METRICS

| Total Capital Requirement | € 16,000,000 |
| --- | --- |
| Funding Structure | 60% Senior Debt ¦ 25% Equity ¦ 15% Grants / Incentives |
| Project IRR | 20.0% - 22.0% |
| Equity IRR | 28.0% - 34.0% |
| Minimum DSCR Threshold | > 1.25x |
| Commercial Operation Date | 2029 |

APPROVAL / SIGN-OFF PANEL

| Workstream | Owner | Decision / Sign-off | Date |
| --- | --- | --- | --- |
| Sponsor Finance | CFO | __________________________ | ________________ |
| Executive Sponsor | CEO | __________________________ | ________________ |
| Lender Workstream | Debt Advisor / Lender | __________________________ | ________________ |
| Transaction Counsel | Legal Counsel | __________________________ | ________________ |

# TABLE OF CONTENTS

Update fields in Word to generate the Table of Contents.

Note: open the file in Microsoft Word and update fields to render the final TOC.

# 1.0 EXECUTIVE CLOSING SUMMARY

This Execution Closing Bible is designed as the control document for bringing Titan Grid from approved structure into executable closing. It integrates legal, finance, lender and sponsor workstreams in one reference pack and is intended to reduce sequencing errors, documentary gaps and release-of-funds risk.

The working baseline remains the harmonized €16.0 million capital framework, with target funding composition of 60% senior debt, 25% equity and 15% grants / incentives. All execution logic below should be read against that locked reference case and the minimum covenant discipline of DSCR above 1.25x.

| Linked Section | 2.0 CP / CS Matrix |
| --- | --- |
| Funds Release Logic | 5.0 Funds Flow Approval Certificate |
| Execution Dependency | 7.0 Signature Authority Matrix |

# 2.0 CP / CS MATRIX

The matrix below separates Conditions Precedent from Conditions Subsequent so the closing team can distinguish between hard blockers to effectiveness and post-closing compliance items.

CP / CS TRACKER

| Type | Item | Owner | Status | Evidence / Note |
| --- | --- | --- | --- | --- |
| CP | Facility agreement executed | Legal / Lender | AMBER | Final signature versions in circulation |
| CP | Security package completed | Counsel | AMBER | Registration path and evidence to confirm |
| CP | Equity support evidenced | Sponsor Finance | GREEN | Board / funding support assumed available |
| CP | Funds flow approved | Finance / Counsel | AMBER | Dependent on final account instructions |
| CS | Final insurance certificates | Project Company | AMBER | To match lender wording |
| CS | Registry / perfection evidence | Counsel | AMBER | Post-closing filing window applies |
| CS | Grant follow-up documentation | Sponsor Finance | AMBER | Timing depends on incentive process |

| Linked Agenda | 3.0 Closing Agenda |
| --- | --- |
| Linked Waiver Log | 6.0 Conditions Waiver Log |
| Legal Output | 8.0 Closing Bible Index |

# 3.0 CLOSING AGENDA

This agenda provides the recommended sequencing logic for finalization, signature, effectiveness and funds release.

CLOSING AGENDA TABLE

| Step | Timing | Action | Responsible Party |
| --- | --- | --- | --- |
| 1 | T-3 to T-1 | Freeze definitive documents and circulate execution versions | Counsel / Lender / Sponsor |
| 2 | T-1 | Confirm CP satisfaction or waiver status | Counsel / Finance |
| 3 | T | Obtain signatures and complete execution set | All signing parties |
| 4 | T | Authorize release conditions and fund movement | Lender / Agent / Finance |
| 5 | T+0 / T+1 | Complete notices, filings and post-closing circulation | Counsel / Project Company |

# 4.0 DOCUMENT INDEX BY LEGAL PACKAGE

This index groups the core transaction documents by legal package so that the closing team can manage version control, circulation and signature readiness more efficiently.

LEGAL PACKAGE INDEX

| Package | Document | Owner | Execution Status | Comment |
| --- | --- | --- | --- | --- |
| Finance Documents | Facility Agreement | Counsel / Lender | AMBER | Core debt document |
| Finance Documents | Common Terms / Fee Letter | Counsel / Lender | AMBER | Subject to final markup |
| Security Package | Security Agreement(s) | Counsel | AMBER | Jurisdiction-specific perfection path |
| Corporate Package | Board / Shareholder Resolutions | Sponsor / Company | GREEN | Execution authority support |
| Closing Package | Funds Flow Memo / Certificate | Finance / Counsel | AMBER | Requires final accounts |
| Post-Closing | Notice / Filing Evidence | Counsel | AMBER | Timing post-effectiveness |

| Linked Signatories | 7.0 Signature Authority Matrix |
| --- | --- |
| Linked Control | 8.0 Closing Bible Index |
| Funds Dependency | 5.0 Funds Flow Approval Certificate |

# 5.0 FUNDS FLOW APPROVAL CERTIFICATE

This section is structured as a finance-control page for confirming source-and-use movement at close. It should be finalized only after definitive account instructions and signatory approvals are locked.

FUNDS FLOW TABLE

| Source | Amount | Use | Control Note |
| --- | --- | --- | --- |
| Senior debt drawdown | € 9,600,000 | Eligible CAPEX and transaction uses | Release only after CP completion |
| Equity contribution | € 4,000,000 | Sponsor funding portion | Paid-in evidence required |
| Grants / incentives | € 2,400,000 | Support / reimbursement layer | May lag initial close |
| Total sources | € 16,000,000 | Total uses | Must reconcile to locked capital plan |

APPROVAL CERTIFICATE BLOCK

| Prepared By | __________________________ |
| --- | --- |
| Reviewed By | __________________________ |
| Approved By | __________________________ |
| Value Date / Release Time | __________________________ |

# 6.0 CONDITIONS WAIVER LOG

Any waiver should be tracked explicitly to preserve auditability and avoid informal release decisions. This log is intended for controlled exception handling only.

WAIVER LOG

| Item | Type | Waiver Requested | Approver | Status | Comment |
| --- | --- | --- | --- | --- | --- |
| Security perfection timing | CS / procedural | No / pending | Lender / Counsel | AMBER | Depends on registry mechanics |
| Insurance wording finalization | CS | Potential | Lender | AMBER | Temporary binder may be needed |
| Grant timing mismatch | Commercial / funding | No | Sponsor Finance | GREEN | Not required for day-1 close |

| Linked Matrix | 2.0 CP / CS Matrix |
| --- | --- |
| Legal Impact | 4.0 Document Index by Legal Package |
| Committee Control | All waivers to be formally recorded |

# 7.0 SIGNATURE AUTHORITY MATRIX

This matrix centralizes authority assumptions so the closing team can verify who is authorized to sign each category of document before final circulation.

SIGNATURE AUTHORITY MATRIX

| Entity / Role | Document Category | Authority Basis | Signatory | Status |
| --- | --- | --- | --- | --- |
| Sponsor | Equity / resolutions / support letters | Board / internal approval | __________________ | AMBER |
| Project Company | Finance / security / notices | Corporate authority documents | __________________ | AMBER |
| Lender / Agent | Facility / confirmations | Internal lender authority | __________________ | AMBER |
| Counsel / witness if required | Ancillary execution documents | Professional authorization | __________________ | GREEN |

# 8.0 CLOSING BIBLE INDEX

The Closing Bible Index acts as the final control register for the signed transaction set. It should be updated after execution so that a complete, version-locked bible can be archived and circulated.

CLOSING BIBLE REGISTER

| Ref. | Document | Version | Signed Copy | Data Room / Folder Ref. |
| --- | --- | --- | --- | --- |
| CB-01 | Facility Agreement | Final | YES / NO | __________________ |
| CB-02 | Security Documents | Final | YES / NO | __________________ |
| CB-03 | Corporate Approvals | Final | YES / NO | __________________ |
| CB-04 | Funds Flow Approval Certificate | Final | YES / NO | __________________ |
| CB-05 | Notices / Post-Closing Evidence | Pending / Final | YES / NO | __________________ |

| Archive Output | Signed PDF set + execution index |
| --- | --- |
| Control Dependency | 4.0 Legal Package Index |
| Final Check | All signed copies matched to register |

# 9.0 BANK ACCOUNT INSTRUCTION PAGE

This page is a controlled placeholder for settlement instructions. Actual account details should only be inserted in the final controlled version used for release.

| Beneficiary Name | __________________________ |
| --- | --- |
| Bank Name | __________________________ |
| IBAN / Account Number | __________________________ |
| SWIFT / BIC | __________________________ |
| Payment Reference | __________________________ |
| Authorized Confirmation | __________________________ |

Control note: do not circulate populated account details outside the restricted closing list.